Diana’s Review — Analysis & WordPress Decision

MarketOS / Huraqan  ·  June 22, 2026  ·  Status: analysis complete, no code written yet

This summarizes the full review of everything Diana sent on June 22, plus the WordPress publishing decision we worked through. Nothing has been built yet — this is the analysis and the recommended path so you can review it before any code is written.

# 1.  What Diana asked for

Her message bundled four separate pieces of work:

- Content Production — the “Copy” button on a draft has no metadata. She wants copy that includes the metadata, attorney-advertising compliance applied automatically, a “Next” button that carries everything into the full draft, then “Approve,” then a real publish to WordPress.

- Put “Opportunities” back in the Overview main tab “as before.”

- A new “Canonical Content Registry” — a background layer that tracks every keyword, draft, and published page and blocks duplicates before new content is created (a 5-task spec).

- Two Social Media bugs: (a) “Create post” opens the wrong tab; (b) generated content is a dead end with nowhere to go — she wants a Metricool-style composer with live preview that schedules onto a weekly calendar.

Worth knowing: the two screenshots Diana sent are a mock-up of the target design (you can see the chat box at the bottom), not the current build. The tabbed “Social Ops Hub” with a calendar and composer doesn’t exist yet — building it is essentially the social-media plan we’d already drafted.

# 2.  Status and size of each piece

After auditing the actual code, here is where each request stands:

| Request | Reality today | Effort |
| --- | --- | --- |
| Draft copy + metadata + auto-compliance + Next/Approve | Metadata, compliance check, and the approval stage bar all already exist; the Copy button just ignores them. Mostly assembly. | Small |
| Publish to WordPress | Currently a stub — it only changes a status label, no real publish. This is the one genuinely new build (see section 3). | Medium |
| Opportunities back in Overview | Three possible “Overview” screens; can’t tell which she means. Small once clarified. | Small — blocked on Diana |
| Canonical Content Registry | ~70% of the parts already exist (keyword matching, clustering, overlap detection, the three entry points, a placeholder “Issues to fix” box). | Medium |
| Social bug #1 (wrong tab) | Confirmed one-line fix. | Trivial |
| Social bug #2 (composer + calendar) | The composer, live preview, and weekly calendar genuinely don’t exist. This is the largest item — the Metricool replacement. | Large |

# 3.  The WordPress publishing decision

Diana wants “Approve → publish to WordPress” to actually work. The key question we worked through: does the firm have to set something up on WordPress, or does it all go through our system?

## What we already have

There is already an authenticated connection into katzmelinger.com — a custom “KM AutoPilot” WordPress plugin that we control (its source lives in our own codebase). It logs in with a token we issue, runs inside WordPress, and every 15 minutes pulls approved changes from our dashboard and applies them. Today it only updates SEO fields on existing pages — it does not yet publish new blog posts. Because it runs inside WordPress and only calls out to us, it never touches WordPress’s public API and is not affected by the site’s security plugin (Wordfence).

## Two ways to publish new posts

|  | Option A — Extend the plugin we already have | Option B — WordPress “Application Password” |
| --- | --- | --- |
| Login | Reuses the token we already issue | Needs a new password generated in WordPress |
| Security plugin (Wordfence) | Avoids it entirely | Wordfence is currently blocking it; must be re-enabled, plus likely a firewall allow-list |
| Speed | Pull — up to ~15 min (adjustable), plus a manual “Sync now” button | Push — near-instant |
| Work involved | Add a “publish post” job on our side + update the plugin on the site | Build a publisher on our side; no plugin change |

Recommendation: go with Option A (extend the plugin we already have). Wordfence is already blocking the Application-Password route, and Option A sidesteps that completely by reusing the connection we already control. A blog post doesn’t need to publish instantly — a 15-minute cycle plus a “Sync now” button is fine.

## What metadata we already store (and would publish)

Each draft already carries: page title, body, URL slug, primary and secondary keywords, meta title and meta description, internal links, and the practice-area pillar. Title, body, and slug publish cleanly either way. The SEO meta title/description need one small one-time snippet on the site to sync automatically — otherwise everything else still publishes.

## The one thing to confirm

Is the KM AutoPilot plugin actually installed and switched on at katzmelinger.com right now, with a token configured? If yes, Option A is mostly our-side work plus a plugin update. If it isn’t installed, we’d be installing it anyway — the same step under either option.

# 4.  What I need from you to move forward

- Diana: which “Overview” she means for “put Opportunities back as before” (you’re checking).

- WordPress: confirm whether the KM AutoPilot plugin is live on the site, and a yes/no on Option A vs Option B.

- Publish behavior: when a post is approved, should it go live immediately, or land as a WordPress draft for a final human glance first? (I’d suggest “draft” for the first few weeks, then switch to live.)

# 5.  Recommended build order (once approved)

- Quick wins — the wrong-tab fix, plus metadata-included copy and auto-compliance on drafts.

- WordPress publishing — via the plugin (Option A), once confirmed.

- Canonical Content Registry — the duplicate-prevention layer (touches the most places, saves wasted drafts).

- Social composer + weekly calendar — the largest piece, the Metricool replacement.

- Opportunities placement — slot in as soon as Diana clarifies (small).

Reference docs in the project: diana-review-plan.md (full plan), wordpress-setup.md (WordPress steps), social-hub-plan.md (the social/calendar build).