Content Production — Review & Action Items

Prepared for Diana  ·  June 14, 2026  ·  Katz Melinger PLLC

We reviewed your Content Production spec against the live system and ran a cleanup pass on the keyword and pillar data. This document covers three things: (1) what we fixed this week and you can verify, (2) the decisions that need your judgment, and (3) where your 9-step build plan stands. Nothing here changed any published page — all changes are to the internal keyword/brief/draft data.

# 1.  Fixed this week (please spot-check)

## The two bugs you flagged

- “1099 Nys Unemployment” — removed everywhere. It had spread to five places (Opportunities ×2, a brief, two saved drafts, and the Production Board). All deleted.

- “job harassment attorneys” pillar — corrected. Now maps to Hostile Work Environment. We also fixed 8 related harassment keywords that were mis-filed under Wage Theft. Sexual-harassment terms (e.g. “quid pro quo”) were intentionally left under Sexual Harassment, since that’s a distinct pillar.

## Duplicates

- Removed duplicate records, including a duplicate “Abogado De Despido Injustificado” draft. A safeguard already blocks new duplicates going forward.

## A bigger find: keyword classification was broken

While fixing the harassment pillar we discovered the system was silently dumping any keyword it couldn’t categorize into “Wage Theft.” As a result, 93% of the keywords filed under Wage Theft (191 of 206) didn’t actually belong there. We did a cleanup:

- Reclassified 58 keywords into the correct pillars — the whole “at-will employment” set and Spanish “despido injustificado” set → Wrongful Termination; the “EEOC / disparate treatment / protected class” set → Discrimination; “ADA / accommodations / breastfeeding” → Leave & Accommodations; and more.

- Excluded 29 junk keywords that had slipped in: subway/train schedules, a restaurant, surveillance cameras, your own principals’ names, and competitor firm names. (Excluded is reversible — nothing is permanently lost.)

# 2.  Needs your decision

These are judgment calls we deliberately did not make for you.

## 2a.  64 keywords with no clear category

These match no pillar, so they’re currently sitting in Wage Theft by default. They split into three groups:

| Group | Examples & the question for you |
| --- | --- |
| High-value commercial terms (no pillar) | “employment lawyer nyc”, “best employment lawyer nyc”, “nyc employment lawyer free consultation” — these are top money keywords. Where should they live (a hub / main practice page)? |
| Collections / litigation (wrong practice area) | “information subpoena”, “notice of pendency”, “debt lawyer nyc”, “judgement recovery” — these belong in the Collections practice area, not employment. OK to move? |
| Topics with no pillar yet | Drug-testing and workers’-comp keywords. Create a pillar for these, or drop them as off-topic? |

## 2b.  Unemployment keywords set aside (6) — keep or drop?

Beyond the “1099” item, six more unemployment keywords slipped through. We marked them excluded (reversible) rather than deleting, because a few are borderline top-of-funnel:

- unemployment attorney nyc  ·  brooklyn unemployment  ·  can collect unemployment if you quit

- i quit can i get unemployment  ·  independent contractor unemployment  ·  new york state unemployment eligibility

Your call: keep any as TOFU content, or drop all six as off-topic for the firm.

## 2c.  Three borderline reclassifications — confirm or revert

| Keyword | Moved to | Note |
| --- | --- | --- |
| does termination void a non compete | Wrongful Termination | Really a non-compete (Severance) topic |
| non compete after termination | Wrongful Termination | Really a non-compete (Severance) topic |
| part time sick leave | Wage Theft | Arguably Leave — paid sick leave |

Tell us and we’ll nudge these back.

# 3.  Your 9-step build plan — status

| Step | Status | Note |
| --- | --- | --- |
| 1. Fix duplicates | Done | Cleared + safeguard against new ones |
| 2. Fix the two bugs | Done | Harassment pillar + 1099 removed (plus the wider cleanup above) |
| 3. Remove redundant nav | Pending | Happens with the board build |
| 4. Build Content Production board | Pending | Data-model approach being decided first |
| 5. Draft review page | Pending | — |
| 6. Publish to WordPress | Blocked | Needs a WordPress Application Password (see Section 4) |
| 7. Repurpose tab | Pending | — |
| 8. Social scheduler connection | Smaller than expected | The social tool is already connected (see Section 4) |
| 9. Optimize tab | Pending | — |

# 4.  A couple of notes on the spec (FYI)

- WordPress publishing needs a credential. The note “use the same credentials from the sitemap check” doesn’t apply — that access is read-only/public. To publish from the platform, someone needs to create a WordPress Application Password (WP admin → Users → Profile → Application Passwords). This unblocks Step 6.

- The social tool is already connected. The platform already integrates a social publisher (Ayrshare) supporting Facebook, Instagram, LinkedIn, and Google My Business with scheduling. So Step 8 is mostly wiring the “Generate 3 posts” button to it — we don’t need to choose a tool.

- The unemployment filter. A version of it already existed but was too narrow to catch “1099 nys unemployment.” Broadening it is queued with related work; in the meantime the existing bad keywords are handled.

Questions or changes — just reply with edits on Sections 2 and 4, and we’ll proceed.